Sprint Planning for 2nd Sprint

17th of november 2018 / 13:30 / Conference room

Points to discuss:

* Update on the project status;
* Show team velocity;
* Present and divide user stories;
* Review the definition of done and make any appropriate updates based on technology, skill, or team member changes since the last sprint;
* Confirm any new issues and concerns raised during meeting and record;
* Other topics.

Notes from the meeting:

* Rajesh needs to improve the configuration of his computer;
* Server configuration needs to be recheck some delayed was pointed out by test team;
* Test team said to populate database.

Task:

* Complete new user stories
* Check server configuration
* Improve configuration of personal computer
* Populate database

Next meeting

23 of november at 13:30 in conference room